Software Test Plan (STP)

Project: Railway Reservation System

| Field | Value |
| --- | --- |
| Project | Railway Reservation System |
| Version | 1.0 |
| Authors | B Thrivikram,Mutturaj Angadi,Haneesh,Baby |
| Date | 12/10/2026 |
| Status | Draft |

1. Introduction

Purpose: This Software Test Plan defines the objectives, scope, strategy, environment, schedule, responsibilities, risks, test metrics and traceability approach for Railway Reservation System v1.0.

Scope: Testing covers passenger registration/login, train search, availability, fare calculation, seat selection/allocation, booking, simulated payment, PNR retrieval, cancellation/refund, seat release, administrator functions, audit logging, security, performance, concurrency, usability and data integrity.

References: Railway Reservation System SRS v1.0; Railway Reservation System SAD v1.0.

Definitions: RRS, PNR, SRS, SAD, STP, RTM, UAT, RBAC.

2. Test Items

Authentication and user-management module

Train and schedule search module

Availability and seat-allocation module

Fare calculation module

Booking and PNR module

Payment simulator integration

Cancellation and refund module

Passenger booking-history/status module

Administrator train/schedule/fare/inventory module

Audit logging module

REST API and database layer

Responsive web UI

3. Features to be Tested

RRS-F-001..002: registration, login and role handling

RRS-F-003..004: search and availability display

RRS-F-005..007: class/seat selection, passenger validation and fare calculation

RRS-F-008..011: payment, PNR generation, seat allocation and confirmation

RRS-F-012: PNR/booking retrieval

RRS-F-013..015: cancellation, refund and seat release

RRS-F-015: administrator management of trains, schedules, fares and seat inventory

RRS-NFR-001..005: performance, reliability, concurrency and password-security requirements

RRS-SR-001..005: security requirements

4. Features Not to be Tested

Real railway/IRCTC production inventory or operational control systems.

Real financial settlement; project uses a payment simulator.

Physical railway hardware, signaling, locomotive control or coach hardware.

Third-party email/SMS provider internals.

Operating-system/browser internals beyond supported application behavior.

5. Test Approach / Strategy

5.1 Test Levels

Unit testing: individual services, fare calculation, PNR/refund calculation and authorization.

Integration testing: API ↔ service ↔ MySQL and API ↔ payment simulator.

System testing: end-to-end passenger booking and cancellation.

Acceptance testing: instructor/product-owner scenarios using seeded data.

5.2 Test Types

Functional

Regression

Negative and boundary-value

Security

Performance/load

Concurrency

Usability/responsive UI

Data-integrity

Entry Criteria: stable build; schema migrated; seed data loaded; test environment accessible; test accounts prepared; known blockers documented.

Exit Criteria: 100% planned test cases executed; 0 Critical/Blocker defects open; all High-priority acceptance criteria passed; no unresolved duplicate-seat/data-integrity defects; RTM coverage complete.

5.3 Security Validation

Verify password hashing and absence of plaintext passwords in DB/logs.

Verify Passenger/Admin RBAC and 401/403 behavior.

Verify HTTPS/TLS configuration in deployment environment.

Test SQL injection/script-injection payloads in input fields.

Verify users cannot retrieve another passenger's private booking.

6. Test Environment

| Item | Environment |
| --- | --- |
| Client | Chrome/Edge/Firefox; desktop and mobile viewport simulation. |
| Backend | Local/development Node.js + Express or approved equivalent. |
| Database | MySQL 8.x with test schema and seed dataset. |
| API Testing | Postman or equivalent. |
| UI Automation | Selenium/Playwright if selected. |
| Performance | JMeter or k6 if available. |
| Defect Tracking | GitHub Issues/Jira/approved tracker. |
| Test Data | Fictional users, trains, stations, schedules, coaches, seats, fares and payment outcomes. |

7. Test Schedule

| Milestone | Planned Date |
| --- | --- |
| Test case design | 16-10-2026 |
| Environment/schema setup | 19-10-2026 |
| Unit/integration testing start | 20-10-2026 |
| System test execution | 27-10-2026 |
| Performance/security testing | 28-10-2026 |
| UAT / project demonstration | 30-10-2026 |
| Final test summary | 30-10-2026 |

8. Test Deliverables

Test Plan

Detailed test cases

Automated test scripts where applicable

Test data

Execution logs/screenshots

Defect reports

RTM

Test Summary Report

9. Roles and Responsibilities

| Role | Name | Responsibility |
| --- | --- | --- |
| QA Lead | B Thrivikram | Prepare plan, coordinate execution, review coverage. |
| Test Engineer | Baby L N | Design/execute tests, record evidence, log defects. |
| Developer | Mutturaj Angadi | Fix defects, support test environment and provide builds. |
| Product Owner | Haneesh | Clarify requirements and approve UAT/sign-off. |

10. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Late/unstable build | Request incremental builds and run smoke tests early. |
| Insufficient test data | Maintain reusable SQL seed scripts and reset dataset. |
| Duplicate seat assignment | Dedicated concurrency tests and DB constraints. |
| Payment simulator unavailable | Use mock/stub response mode with deterministic outcomes. |
| Database inconsistency | Use migrations, backups and reset scripts. |
| Scope creep | Freeze SRS baseline and record enhancements separately. |

11. Assumptions & Dependencies

Database and test application are available during planned execution.

Seeded train, route and seat data is approved for testing.

Team provides stable builds and database migration scripts.

Payment simulator provides deterministic success/failure.

Testers have Passenger and Admin credentials.

12. Suspension & Resumption Criteria

Suspend testing if the environment is unavailable for more than 4 hours, the build blocks more than 30% of planned tests, the database schema is unstable, or a Critical defect invalidates a major workflow.

Resume when blockers are resolved/waived, environment and database are restored, a stable build is delivered, and affected tests are re-executed.

13. Test Case Management & Traceability

Each test case has a unique ID, mapped SRS requirement, preconditions, test data, steps, expected result and status. The SRS RTM maps the 25 baseline requirements to these cases.

| Test ID | Requirement | Scenario | Expected Result |
| --- | --- | --- | --- |
| TC-AUTH-01 | RRS-F-001 | Register with valid unique details | Account created. |
| TC-AUTH-02 | RRS-F-001 | Register with duplicate email | Rejected with validation message. |
| TC-AUTH-03 | RRS-F-002 | Valid and invalid login | Valid succeeds; invalid safely rejected. |
| TC-SEARCH-01 | RRS-F-003 | Search matching route/date | Matching schedules returned. |
| TC-SEARCH-02 | RRS-F-004 | Inspect result details | Train, timing, class, fare and availability shown. |
| TC-SEAT-01 | RRS-F-005 | Select available/unavailable seat | Available selectable; unavailable blocked. |
| TC-BOOK-01 | RRS-F-006 | Submit missing passenger field | Booking blocked; field error shown. |
| TC-FARE-01 | RRS-F-007 | Calculate configured fare | Expected total displayed. |
| TC-PAY-01 | RRS-F-008 | Successful payment | Booking confirmed and seat consumed. |
| TC-PAY-02 | RRS-F-008 | Failed payment | Booking not confirmed; confirmed seat not consumed. |
| TC-BOOK-02 | RRS-F-009 | Create multiple bookings | Each PNR unique. |
| TC-SEAT-02 | RRS-F-010 | Concurrent same-seat booking | At most one successful assignment. |
| TC-BOOK-03 | RRS-F-011 | View confirmation | All required details correct. |
| TC-PNR-01 | RRS-F-012 | Retrieve valid PNR | Correct authorized booking returned. |
| TC-PNR-02 | RRS-F-012 | Invalid/unauthorized PNR | Safe 404/403 behavior. |
| TC-CAN-01 | RRS-F-013 | Cancel eligible booking | Status becomes CANCELLED. |
| TC-CAN-02 | RRS-F-013 | Cancel ineligible/already cancelled | Rejected safely. |
| TC-CAN-03 | RRS-F-014 | Check refund calculation | Matches configured policy. |
| TC-CAN-04 | RRS-F-015 | Cancel then search availability | Seat released. |
| TC-ADMIN-01 | RRS-F-015 | Admin creates/updates schedule | Change persists and appears in search. |
| TC-ADMIN-02 | RRS-F-015 | Admin updates fare/seat inventory | Change persists and search reflects updated data. |
| TC-ADMIN-03 | RRS-F-015 | Admin updates fare and seat inventory | Change persists and search reflects updated data. |
| TC-PERF-01 | RRS-NFR-001 | Load search endpoint | P95 ≤2s under agreed load. |
| TC-PERF-02 | RRS-NFR-002 | Load booking endpoint | P95 ≤3s excluding simulator latency. |
| TC-REL-01 | RRS-NFR-003 | Run service for test window | Availability ≥99%. |
| TC-CONC-01 | RRS-NFR-004 | Concurrent booking | No duplicate successful seat. |
| TC-SEC-01 | RRS-NFR-005/RRS-SR-001 | Inspect password storage/logs | Salted hash only; no plaintext. |
| TC-SEC-02 | RRS-SR-002 | Protected endpoints with wrong/no role | 401/403 as applicable. |
| TC-SEC-03 | RRS-SR-003 | Inspect transport security | HTTPS/TLS enabled in deployment. |
| TC-SEC-04 | RRS-SR-004 | Injection/script payloads | Handled safely. |
| TC-SEC-05 | RRS-SR-005 | Access another user's PNR | Access denied. |

14. Test Metrics & Reporting

Execution rate = executed / planned × 100.

Pass rate = passed / executed × 100.

Defect density = defects / relevant functional module size (team-defined).

Requirement coverage = requirements with ≥1 test / total testable requirements × 100.

Track severity distribution: Critical, High, Medium, Low.

Daily/iteration reports should include executed, passed, failed, blocked cases and open defects.

15. Approvals

| Role | Name | Signature / Date |
| --- | --- | --- |
| QA Lead | B Thrivikram | 12/10/2026 |
| Dev Lead | Mutturaj Angadi | 12/10/2026 |
| Product Owner | Haneesh | 12/10/2026 |